DirApp

Full Platform Development Plan

Israeli Digital Rental Lease Platform

May 2026  •  Confidential

| DRAFT | → | PENDING | → | READY_SIGN | → | SIGNED | → | ACTIVE | → | EXPIRED |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

# 1. Executive Summary

DirApp is an Israeli digital rental-lease platform that automates the full tenancy lifecycle — from KYC verification and contract drafting through digital signing, move-in inspection, monthly CPI-linked rent, and maintenance SLA enforcement — in strict compliance with the Fair Rental Law of 2017 (חוק שכירות הוגנת).

This document is an end-to-end development plan scoped for a team that already has significant code in the apartment repository. It is structured as six sequentially gated phases. Each phase produces a shippable vertical slice that the team can demo, test, and validate before proceeding.

## Priority Chain

Every downstream system depends on the contract state machine. Nothing — payments, KYC unlock, maintenance SLA — works unless rental_agreements.status transitions are correctly guarded. The build order below reflects this hard dependency.

| Phase | Focus | Weeks | Unlocks |
| --- | --- | --- | --- |
| 1 | Auth, DB Schema & Middleware | Wks 1–2 | Everything downstream |
| 2 | KYC Engine (Persona) | Wks 3–4 | State transitions to READY_SIGN |
| 3 | Contract State Machine + 5-Screen Wizard | Wks 5–7 | Signing, PDF generation |
| 4 | Check-In Protocol & Media API | Wk 8 | ACTIVE status, ledger generation |
| 5 | Financial Engine (Ledger + CPI Cron) | Wks 9–10 | Tenant rent dashboard |
| 6 | Maintenance SLA + Polish & Legal QA | Wks 11–12 | Production readiness |

# 2. Gap Analysis (Existing Code vs. Required Architecture)

The table below maps the key architectural areas against what typically exists in a pre-MVP Node.js / Expo repository and what DirApp requires. Update the "Existing Code" column to reflect actual findings in your repository before sprint planning.

| Area | Existing Code | Required | Gap / Action |
| --- | --- | --- | --- |
| DB Schema | Basic users table, flat property model | rental_agreements (state machine), payment_ledger, agreement_guarantors, maintenance_tickets, protocol_evidence, user_kyc_profiles | Schema migration required — 6 new tables + ENUM types + triggers |
| Auth Middleware | JWT decode + basic role check | AuthGuard (JWT + KYC status check) + StateLockGuard (423 on SIGNED/ACTIVE mutations) | StateLockGuard missing; AuthGuard needs KYC status query wired in |
| KYC Flow | None or manual onboarding form | Persona SDK integration, lazy-trigger model, webhook receiver, auto-unlock of contracts | Full build required |
| Contract API | None or basic CRUD | POST /agreements, PUT with guarantee cap validation, POST /transition with checklist, POST /sign with OTP + PDF + CPI lock | Full state machine build required |
| React Native Nav | Tab navigator or simple stack | Strict route guards per status, wizard with 5 screens, back-navigation that preserves state | Navigation guards + wizard flow missing |
| File Uploads | Possibly direct multipart to server | Presigned URL flow (S3/GCP) — backend never touches image bytes | Upload architecture change required |
| Payment Ledger | None | 12-row generation on ACTIVE, CPI cron job every 16th, OVERDUE auto-shift | Full build required |
| Maintenance SLA | None or basic ticket CRUD | Severity-based legal_deadline calc, countdown timer, breach state machine, tenant deduction right | Full build required |
| PDF Generation | None | Immutable PDF on SIGN with SHA-256 hash + metadata seal | Full build required |
| Push Notifications | None or basic expo-notifications | Rent-due (3-day prior), SLA breach, option-expiry 60/90-day alerts, KYC approved | Notification triggers need wiring at state machine events |

# 3. Database Schema Reference

All six tables must exist and be correctly constrained before any application logic is written. Every downstream phase relies on foreign-key integrity and ENUM correctness established here.

## 3.1 rental_agreements (Core Contract)

| Field | Type | Constraint | Purpose & Triggers |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY | Immutable lease identifier. Foreign key anchor for payment_ledger, maintenance_tickets, protocol_evidence, and agreement_guarantors. |
| status | ENUM | NOT NULL | DRAFT ¦ PENDING_REVIEW ¦ READY_SIGN ¦ SIGNED ¦ ACTIVE ¦ EXPIRED. StateLockGuard queries this field to reject mutation requests with 423. |
| landlord_id | UUID | FK → users | Owner of the property. AuthGuard checks KYC status before allowing transitions. |
| tenant_id | UUID | FK → users | Party signing the lease. Populated when tenant accepts invitation. |
| property_id | UUID | FK → properties | Links to master property record holding coordinates used in geofence validation. |
| start_date | DATE | NOT NULL | Legal move-in date. 48 hours prior, the check-in protocol interface unlocks in the mobile app. |
| end_date | DATE | NOT NULL | Legal move-out date. Drives dashboard countdown and outer bound for ledger generation. |
| monthly_rent_ils | NUMERIC(10,2) | NOT NULL | Baseline rent. Copied to payment_ledger.base_amount_ils for all 12 generated rows. Also used to compute guarantee_cap_ils = rent × 3. |
| payment_due_day | INT | CHECK(1–31) | Day of month rent clears. Background worker sends push 3 days prior; auto-shifts ledger row to OVERDUE at 23:59 if unpaid. |
| cpi_linked | BOOLEAN | DEFAULT TRUE | Registers agreement for CPI cron job on the 16th. If FALSE, ledger rows are never adjusted. |
| base_cpi_index | NUMERIC(6,2) | NULL → NOT NULL on SIGN | CBS index value fetched immutably at signing. Denominator in all future CPI adjustment calculations. |
| option_months | INT | DEFAULT 0 | If > 0 unlocks "Exercise Option" workflow panels. Drives option_deadline = end_date − option_notice_days. |
| option_notice_days | INT | DEFAULT 60 | 60 days for tenant option; 90 for landlord option. System computes deadline and fires warning push when threshold reached. |
| habitability_declaration | JSONB | NOT NULL | Stores booleans for water / electricity / sewage / ventilation / locking door. All must be TRUE for READY_SIGN transition. |
| guarantee_cap_ils | NUMERIC(10,2) | VIRTUAL / COMPUTED | monthly_rent_ils × 3. API middleware rejects Screen 3 submissions that exceed this value with 422. |
| behavioral_clauses | JSONB | NULLABLE | Stores pets_allowed, no_smoking, subletting_prohibited, roommates_allowed. Injected as clauses into the final PDF. |
| pdf_url | VARCHAR(512) | NULL → SET on SIGN | S3 key for the immutable PDF. Written after successful OTP signing. |
| pdf_hash | VARCHAR(64) | NULL → SET on SIGN | SHA-256 of the PDF bytes. Court-admissible tamper-evidence seal. |

## 3.2 payment_ledger (Financial Engine)

| Field | Type | Constraint | Purpose & Triggers |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY | Unique transaction row. Referenced by payment receipts and bank reconciliation. |
| agreement_id | UUID | FK → rental_agreements | Parent contract. 12 rows generated automatically when contract transitions to ACTIVE. |
| billing_period | DATE | NOT NULL | Target month (e.g. 2026-09-01). Determines which month the CPI cron job targets during the 16th run. |
| base_amount_ils | NUMERIC(10,2) | NOT NULL | Copied from rental_agreements.monthly_rent_ils at ledger generation. Never mutated after creation. |
| cpi_adjustment_ils | NUMERIC(10,2) | DEFAULT 0.00 | Delta written by CBS cron: (base × currentCPI / baseCPI) − base. Written on the 16th each month. |
| total_due_ils | NUMERIC(10,2) | NOT NULL | base_amount_ils + cpi_adjustment_ils. Displayed to tenant as the payment amount. Sent to payment gateway. |
| status | ENUM | NOT NULL | PENDING → PAID ¦ OVERDUE. Auto-shifted to OVERDUE at 23:59 on payment_due_day if no proof submitted. |
| payment_proof_url | VARCHAR(512) | NULLABLE | S3 key for tenant bank-transfer screenshot. Writing this field fires push notification to landlord requesting verification. |
| paid_at | TIMESTAMP | NULLABLE | Set when landlord confirms payment. Used for audit trail. |

## 3.3 agreement_guarantors (Cosigners)

| Field | Type | Constraint | Purpose & Triggers |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY | Guarantor instance identifier. |
| agreement_id | UUID | FK → rental_agreements | Parent contract. State machine blocks READY_SIGN until ALL guarantor rows are APPROVED. |
| guarantor_user_id | UUID | FK → users | Links to guarantor KYC profile. Must reach APPROVED before invitation_status can advance. |
| invitation_status | ENUM | NOT NULL | INVITED ¦ KYC_SUBMITTED ¦ APPROVED. StateLockGuard checks this before any READY_SIGN transition. |
| signature_hash | VARCHAR(64) | NULLABLE | SHA-256 embedding identity + OTP token. SIGNED status blocked until this is non-null for every guarantor. |

## 3.4 maintenance_tickets (SLA Engine)

| Field | Type | Constraint | Purpose & Triggers |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY | Ticket identifier. References uploaded media and resolution logs. |
| agreement_id | UUID | FK → rental_agreements | API throws 403 if agreement.status ≠ ACTIVE when ticket is created. |
| severity | ENUM | NOT NULL | URGENT_3_DAY ¦ ORDINARY_30_DAY. Drives legal_deadline calculation. |
| opened_at | TIMESTAMP | NOT NULL | UTC timestamp at submission. Base for all deadline arithmetic. |
| legal_deadline | TIMESTAMP | NOT NULL | opened_at + 3 days (URGENT) or + 30 days (ORDINARY). System checks clock against this for breach detection. |
| status | ENUM | NOT NULL | OPEN ¦ IN_PROGRESS ¦ RESOLVED. Transitioning to RESOLVED halts countdown timer. Breach at deadline if still OPEN. |
| tenant_signed_off | BOOLEAN | DEFAULT FALSE | Landlord cannot unilaterally close ticket. If FALSE when landlord resolves, system flags as pending mutual confirmation. |
| description | TEXT | NOT NULL | Free-text issue description. |
| media_urls | ARRAY(VARCHAR) | NULLABLE | S3 keys for photo/video evidence submitted with the ticket. |

## 3.5 protocol_evidence (Move-In / Move-Out Photos)

| Field | Type | Constraint | Purpose & Triggers |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY | Unique inspection record. |
| agreement_id | UUID | FK → rental_agreements | Links to parent lease. Successful CHECK_IN set advances contract to ACTIVE. |
| protocol_type | ENUM | NOT NULL | CHECK_IN ¦ CHECK_OUT. CHECK_IN triggers ACTIVE status. CHECK_OUT triggers lease wrap-up flow. |
| room_zone | VARCHAR(64) | NOT NULL | Apartment zone label (Kitchen, Living Room, etc.). Groups images in the mobile UI. |
| condition_tag | ENUM | NOT NULL | CLEAN ¦ MINOR_WEAR ¦ DAMAGED. Compared against CHECK_OUT records to isolate new damage. |
| s3_image_key | VARCHAR(512) | NOT NULL | Cloud bucket path. Generated via presigned URL — server never handles raw bytes. |
| image_hash | VARCHAR(64) | NOT NULL | SHA-256 fingerprint of image file. Computed async post-upload. Ensures legal admissibility. |
| gps_coordinates | POINT | NOT NULL | Device GPS at capture time. Must be within 100m of property coordinates or API rejects upload. |
| captured_at | TIMESTAMP | NOT NULL | Device timestamp. Burned into watermark overlay on the mobile camera view. |

## 3.6 user_kyc_profiles

| Field | Type | Constraint | Purpose & Triggers |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY | KYC record identifier. |
| user_id | UUID | FK → users | One-to-one link. AuthGuard joins this table to check status on every protected request. |
| role_type | ENUM | NOT NULL | LANDLORD ¦ TENANT ¦ GUARANTOR. Determines required documents (paystubs for Tenant/Guarantor; Tabu for Landlord). |
| status | ENUM | NOT NULL | PENDING ¦ PROCESSING ¦ APPROVED ¦ REJECTED. Must be APPROVED for contract signing transitions. |
| id_number | VARCHAR(9) | NULLABLE | Israeli ID. Extracted by Persona OCR, validated with ספרת ביקורת (checksum algorithm). |
| liveness_hash | VARCHAR(64) | NULLABLE | Persona Inquiry ID. Stored for audit trail. |
| persona_inquiry_id | VARCHAR(64) | NULLABLE | Persona's reference ID. Used to query status from Persona API if webhook is delayed. |

# 4. Global Middleware Architecture

Two custom middleware layers sit in front of every protected controller. They are the security perimeter of the state machine and must be implemented before any endpoint logic.

## 4.1 AuthGuard

| Purpose | Extract user identity and verify KYC status on state-transition endpoints |
| --- | --- |
| JWT Decode | Pull userId and role (Landlord / Tenant / Guarantor) from Authorization header |
| KYC Check | For any route tagged [kyc_required], query user_kyc_profiles.status. Return 403 if not APPROVED |
| Role Enforcement | Landlord-only routes (e.g. create contract) return 403 if role is Tenant |
| HTTP Errors | 401 Unauthorized (no/invalid token), 403 Forbidden (wrong role or unverified KYC) |

## 4.2 StateLockGuard

⚠  This is the most critical piece of middleware in the entire system. It prevents illegal mutations to signed contracts.

| Purpose | Block any PUT / PATCH / DELETE that touches financial or date fields once contract is SIGNED or ACTIVE |
| --- | --- |
| DB Query | Looks up rental_agreements.status for the :id in the request params before passing to controller |
| Blocked Statuses | SIGNED, ACTIVE |
| Blocked Methods | PUT, PATCH, DELETE on /agreements/:id (financial/date fields) |
| HTTP Response | 423 Locked — mobile client shows a lock state UI |
| Pass-Through | GET requests, ticket creation, ledger reads always pass through regardless of status |

# 5. Phase-by-Phase Development Plan

PHASE 1    Foundation — Auth, DB & Middleware   Weeks 1–2

### Goals

- PostgreSQL schema fully migrated — all 6 tables with ENUM types and constraints

- JWT auth with role-based access working end-to-end

- AuthGuard and StateLockGuard middleware wired in

- Basic health checks and CI pipeline running

### Backend Tasks

- Write and run Knex / Prisma migrations for all 6 tables

- Seed database with test user, property, and draft agreement

- Implement AuthGuard middleware — JWT decode, role extraction, KYC status join

- Implement StateLockGuard — query agreement status, return 423 if SIGNED/ACTIVE

- Wire both middleware into the Express router (global for protected routes)

- Write integration tests for guard behavior (valid token, missing token, wrong role, locked agreement)

### Acceptance Criteria

- PUT /agreements/:id on a SIGNED contract returns 423 Locked

- Request with invalid JWT returns 401

- Request with correct JWT but unverified KYC returns 403 on transition endpoints

- All 6 tables visible in DB with correct constraints

🔒  Do not advance to Phase 2 until acceptance criteria are fully met. KYC unlock logic depends on correct DB schema.

PHASE 2    KYC Engine (Persona Integration)   Weeks 3–4

### Strategy: Lazy KYC

Do not trigger verification on registration. Trigger only on first high-intent action to preserve the free Persona tier (500 verifications/month).

- Landlord: trigger when "Generate & Send" is tapped on first contract draft

- Tenant: trigger when accepting a contract invitation or tapping "Sign"

### Backend Tasks

- Create POST /api/v1/kyc/session — initialize verification session, return required document list and session_token

- Create POST /api/v1/kyc/upload-url — return presigned S3 URL for ID/paystub upload

- Create POST /api/v1/kyc/submit — shift KYC status to PROCESSING, dispatch S3 keys to Persona, return 202

- Create POST /api/v1/kyc/persona-webhook — validate Persona HMAC signature, update user_kyc_profiles.status on inquiry.completed, call checkAndUnlockContracts()

- Implement checkAndUnlockContracts() — query pending agreements for this user, auto-advance state if all parties now APPROVED

- Implement Israeli ID checksum validation (ספרת ביקורת algorithm)

- Set up S3 bucket policy: auto-watermark lambda on upload, 30-day TTL for raw images

### Frontend Tasks (React Native / Expo)

- Install react-native-persona SDK and configure with template ID

- Build KycScreen component — lazy-loaded, triggered from contract flow not registration

- Handle onComplete callback — poll backend until webhook confirms APPROVED

- Handle onCanceled — show re-verification prompt

- Add KYC status banner to contract wizard header (Pending / Processing / Approved)

### API Reference

| Method | Endpoint | Purpose | Key Logic |
| --- | --- | --- | --- |
| POST | /api/v1/kyc/session | Initialize verification session | Returns required document types + session_token |
| POST | /api/v1/kyc/upload-url | Get presigned S3 URL | Payload: document_type, mime_type. Returns temporary upload URL |
| POST | /api/v1/kyc/submit | Trigger OCR & biometric check | Sets status→PROCESSING, dispatches to Persona, returns 202 Accepted |
| POST | /api/v1/kyc/persona-webhook | Receive Persona result | Validates HMAC, sets status→APPROVED, unlocks contracts |

### Security Requirements

- HMAC-SHA256 signature validation on every webhook payload — reject if signature mismatch (401)

- Never store raw ID images in the application DB — only Persona Inquiry IDs and extracted field hashes

- S3 watermark lambda must fire synchronously before any OCR dispatch

- Persona sandbox environment for development; switch to production config behind feature flag

PHASE 3    Contract State Machine + 5-Screen Wizard   Weeks 5–7

### Backend: Contract Endpoints

| Method | Endpoint | Purpose | Key Logic |
| --- | --- | --- | --- |
| POST | /api/v1/agreements | Create draft | Creates row with status=DRAFT. Payload: property_id, landlord_id |
| PUT | /api/v1/agreements/:id | Update draft fields | Validates guarantee cap (422 if exceeded), blocked by StateLockGuard on SIGNED/ACTIVE |
| POST | /api/v1/agreements/:id/transition | Advance state machine | Runs checklist (habitability, guarantor KYC, all fields populated). Rejects with 422 + reason if check fails |
| POST | /api/v1/agreements/:id/sign | Execute digital signing | Validates OTP, captures signature_metadata, fetches base_cpi_index from CBS API, generates immutable PDF, sets status=SIGNED |
| GET | /api/v1/agreements/:id | Fetch agreement detail | Returns full agreement object including computed fields (guarantee_cap_ils, option_deadline) |

### State Transition Checklist Logic

POST /agreements/:id/transition validates the following before advancing:

| DRAFT → PENDING_REVIEW | start_date, end_date, monthly_rent_ils, payment_due_day must all be non-null. Minimum 3-month lease enforced. |
| --- | --- |
| PENDING_REVIEW → READY_SIGN | All guarantor rows = APPROVED. Both landlord and tenant KYC = APPROVED. All habitability_declaration fields = true. |
| READY_SIGN → SIGNED | Valid OTP received. signature_metadata present. CBS API call succeeds to lock base_cpi_index. |
| SIGNED → ACTIVE | Triggered by successful check-in (not this endpoint). GPS within 100m. All required zone photos submitted. |

### Frontend: 5-Screen Contract Wizard

Each screen maps to a distinct validation gate. All screens share ProgressHeader, KeyboardAvoidingView, and StickyFooterButton components.

### Screen 1 — Property Basics & Tabu Upload

- Property Address: Read-only TextInput, pre-populated from listing. Lock icon animation on tap.

- Tabu Upload Zone: 4-state card (EMPTY / UPLOADING / SUCCESS / FAILED). SUCCESS triggers background OCR, unlocks StickyFooterButton.

- API call: POST /api/v1/kyc/upload-url (document_type: "tabu"). Then PUT /agreements/:id with document hash on OCR success.

### Screen 2 — Lease Schedule & Financial Engine

- Start / End Date: Native calendar modal. Minimum end_date auto-sets to start + 3 months. Inline error if violated.

- Monthly Rent: Numeric keypad with ₪ prefix. Debounced onChange recalculates Screen 3 guarantee cap in real-time.

- Payment Day: Pill selector (1st / 5th / 10th). Selection stored in form state and synced to PUT /agreements/:id.

- CPI Toggle: Radio Yes/No. ? icon opens Bottom Sheet explaining monthly index adjustment.

- Extension Option: Toggle reveals sub-panel — option_months input (default 12) and notice policy banner.

### Screen 3 — Security Deposit Calculator

- Legal Cap banner: Displays monthly_rent_ils × 3 dynamically. Updates live as rent field changes on Screen 2.

- Three inputs: Bank Guarantee, Promissory Note, Cash Deposit. Blank = 0 in calculation.

- Progress bar: Green (<cap) / Yellow (=cap) / Red (>cap). Red state: input borders flash, haptic double-vibration, warning text, StickyFooterButton disabled.

- API validation: PUT /agreements/:id returns 422 if guarantees exceed cap. Frontend intercepts 422 and enters red state if local calculation somehow passed.

### Screen 4 — Legal Declarations

- Habitability Checklist: 5 checkboxes (Water, Electricity, Sewage, Ventilation, Locking Door). All must be TRUE. Missing = warning + blocked progression.

- Behavioral Chips: Multi-select wrap layout (Pets Allowed, No Smoking, Subletting Prohibited, Roommates Allowed). Selections injected as PDF clauses.

### Screen 5 — Summary Review & Generation

- Accordion cards: 4 expandable headers for Screens 1–4. Each has Edit shortcut navigating back to that screen preserving state.

- Contract Canvas Preview: Thumbnail opens full-screen PDF preview modal with highlighted data fields.

- "Generate & Send" button: Triggers full validation across all screens, locks editing, calls POST /agreements/:id/transition, displays celebration animation on success.

PHASE 4    Check-In Protocol & Media API   Week 8

### Architecture: Direct-to-Cloud Upload

The backend never handles raw image bytes. All media flows through presigned URLs to keep Node.js memory footprint negligible.

| Method | Endpoint | Purpose | Key Logic |
| --- | --- | --- | --- |
| POST | /api/v1/protocols/:agreementId/upload-ticket | Request upload permission | Returns a 5-minute presigned S3/GCP URL. Mobile uploads directly to cloud. |
| POST | /api/v1/protocols/:agreementId/check-in | Submit walkthrough | Payload: array of S3 image keys + gps_coordinates. Validates 100m geofence. On success: status→ACTIVE, generates 12 payment_ledger rows. |

### Geofence Validation Logic

- Fetch property master coordinates from properties table

- Parse gps_coordinates from payload

- Calculate Haversine distance between device position and property coordinates

- If distance > 100m: return 403 with message "Device outside property geofence"

- If distance ≤ 100m: proceed, write protocol_evidence rows, advance agreement status

### Frontend: Move-In Protocol Screen

- Geofence Status Card: Red banner ("Access Locked") when device out of range. Disables all camera buttons. Turns green and slides away when within 100m. Polls GPS every 10 seconds.

- Camera Component: Custom expo-camera viewport. Hides gallery picker — live photo only. On capture: burns watermark (timestamp + GPS string) into corner of image as semi-transparent overlay.

- Room Zones: Each zone (Kitchen, Living Room, Bathroom, etc.) has mandatory capture card. All zones must be completed before Submit Walkthrough button activates.

- Upload Flow: Capture → POST upload-ticket → upload directly to presigned URL → store S3 key locally → batch all keys on Submit Walkthrough.

### On Successful Check-In

- rental_agreements.status → ACTIVE

- Generate 12 payment_ledger rows (loop: start_date + i months for i in 0..11)

- Fire push notification to both parties: "Lease is now active"

- Unlock maintenance ticketing for this agreement_id

PHASE 5    Financial Engine — Ledger & CPI Automation   Weeks 9–10

### Ledger Generation

12 payment_ledger rows are created atomically when the check-in succeeds. Each row maps to one month of the lease term.

| billing_period | new Date(startYear, startMonth + i, payment_due_day) for i in 0..11 |
| --- | --- |
| base_amount_ils | Copied from rental_agreements.monthly_rent_ils. Immutable after creation. |
| cpi_adjustment_ils | Set to 0.00 at creation. Updated by CPI cron job on the 16th. |
| total_due_ils | base_amount_ils + cpi_adjustment_ils. Recalculated every time CPI cron runs. |
| status | PENDING at creation. Auto-shifts to OVERDUE at 23:59 on payment_due_day. |

### CPI Cron Job (16th of each month, 02:00 AM)

- Call CBS API: GET https://api.cbs.gov.il/index/data?series=...&limit=1 — extract latest_index_value

- Query all PENDING ledger rows joined to agreements where cpi_linked = TRUE

- For each row: if currentCPI > base_cpi_index → adjustment = (base × currentCPI / baseCPI) − base. Else adjustment = 0.

- Update cpi_adjustment_ils and total_due_ils for each row

- Log run results (updated count, any CBS API failures)

- On CBS API failure: do not update rows. Retry on next cron run. Alert monitoring channel.

### OVERDUE Auto-Shift (Daily Cron, 23:59)

- Query all PENDING ledger rows where billing_period = today and status = PENDING

- Shift status → OVERDUE

- Fire push notification to tenant: "Rent overdue. Contact your landlord to resolve."

### Active Lease API

| Method | Endpoint | Purpose | Key Logic |
| --- | --- | --- | --- |
| GET | /api/v1/ledger/:agreementId | Fetch payment history | Returns array of payment_ledger rows with base_amount_ils, cpi_adjustment_ils, total_due_ils, status |
| POST | /api/v1/ledger/:id/submit-proof | Tenant submits bank transfer proof | Payload: image key. Writes to payment_proof_url. Fires push to landlord to verify. |
| PATCH | /api/v1/ledger/:id/confirm-payment | Landlord confirms payment | Sets status → PAID, stamps paid_at timestamp |

PHASE 6    Maintenance SLA + Polish & Legal QA   Weeks 11–12

### Maintenance Ticket API

| Method | Endpoint | Purpose | Key Logic |
| --- | --- | --- | --- |
| POST | /api/v1/tickets | Create maintenance ticket | Validates agreement is ACTIVE. Stamps opened_at. Calculates legal_deadline (+3 or +30 days by severity). Returns 403 if agreement not ACTIVE. |
| GET | /api/v1/tickets?agreementId=:id | Fetch tickets | Returns all tickets for agreement with countdown data (legal_deadline, time_remaining_hours) |
| PATCH | /api/v1/tickets/:id/resolve | Mark resolved | Landlord action. Sets status → RESOLVED halting countdown. If tenant_signed_off = FALSE, flags as pending mutual confirmation. |
| PATCH | /api/v1/tickets/:id/tenant-confirm | Tenant confirms resolution | Sets tenant_signed_off = TRUE. Fully closes ticket. |

### SLA Breach Cron (Every Hour)

- Query all OPEN tickets where legal_deadline < NOW()

- For each breached ticket: fire push to tenant with message "Legal Window Expired. You now have the right to resolve this issue independently and deduct the cost from your upcoming rent invoice."

- Flag ticket in DB with breached_at timestamp

- Do not auto-resolve — tenant action required

### Frontend: Maintenance SLA Timer Widget

- Ticket cards render on the main dashboard once lease is ACTIVE

- Each card shows: severity badge, description preview, and countdown bar

- Countdown bar color: blue/green (>24h remaining) → amber (<24h) → crimson (00:00 — breach)

- Breach state: dark crimson flash, notification panel with legal rights text

- "Message Landlord" button opens in-app thread. "Resolve Issue" button (landlord only) calls PATCH /tickets/:id/resolve

- "Confirm Fix" button (tenant only) calls PATCH /tickets/:id/tenant-confirm

### Phase 6 Quality Checklist

Complete all items before production release:

| State Machine E2E Test | Automated test: DRAFT → PENDING_REVIEW → READY_SIGN → SIGNED → ACTIVE → EXPIRED. Every transition validated with correct and incorrect conditions. |
| --- | --- |
| Fair Rental Law Audit | Verify guarantee cap enforcement (3× rule), prohibited expense blocking, habitability gates, option notice periods (60/90 days). |
| PDF Immutability | SHA-256 hash verification: compute hash of generated PDF and compare to stored hash. Any mismatch must fail. |
| Push Notification Wiring | Confirm all 7 trigger points fire correctly: rent-due (3 days prior), OVERDUE, KYC approved, SLA breach, option deadline 60-day, option deadline 90-day, check-in success. |
| StateLockGuard Regression | Attempt PUT on SIGNED and ACTIVE agreements — confirm 423 returned in all cases. |
| Geofence Edge Cases | Test check-in at exactly 100m boundary, at 101m, and at 50m. Confirm correct pass/fail behavior. |
| CPI Formula Validation | Compute expected CPI adjustment manually for 3 test cases. Compare against cron output. |
| Security Headers | HTTPS only, HSTS, CORS restrictions, rate limiting on auth and webhook endpoints. |

# 6. Push Notification Trigger Map

All 7 notification events are fired from the backend at state machine transition points, cron job executions, or explicit user actions.

| Event | Trigger | Recipient | Message |
| --- | --- | --- | --- |
| KYC Approved | persona-webhook sets status=APPROVED | User (all roles) | Identity verified. You can now proceed with your contract. |
| Rent Due (3-Day Warning) | Daily cron: payment_due_day − 3 = today | Tenant | Your rent of ₪X is due in 3 days on [date]. |
| Rent Overdue | Daily cron: 23:59 on payment_due_day, status→OVERDUE | Tenant | Rent overdue. Contact your landlord to resolve. |
| Payment Proof Submitted | POST /ledger/:id/submit-proof | Landlord | Your tenant submitted a payment transfer. Please verify. |
| SLA Breach | Hourly cron: legal_deadline < NOW(), ticket OPEN | Tenant | Legal Window Expired. You may now repair and deduct from next rent. |
| Option Deadline 60-Day | Daily cron: end_date − 60 = today | Tenant | Your option to extend expires in 60 days. Act before [date]. |
| Option Deadline 90-Day | Daily cron: end_date − 90 = today | Landlord | You must notify tenant of non-renewal within 90 days. Deadline: [date]. |

# 7. Fair Rental Law 2017 — Compliance Reference

Every enforcement point below must be tested in the Phase 6 legal QA audit.

| Legal Requirement | System Enforcement Point | Fallback if Violated |
| --- | --- | --- |
| Security cap: max 3 months rent | PUT /agreements/:id returns 422 if guarantees > monthly_rent_ils × 3. Screen 3 progress bar blocks UI progression. | Contract cannot transition past DRAFT. Screen 3 CTA disabled. |
| Prohibited expenses: no structural insurance passed to tenant | API layer rejects behavioral_clauses containing prohibited_expense fields. PDF template never includes these. | 422 Unprocessable Entity on attempt. |
| Habitability baseline: water, electricity, sewage, ventilation, door | Transition to READY_SIGN blocked unless habitability_declaration JSON evaluates all 5 as TRUE. | 422 with specific missing field returned. |
| Minimum lease term: 3 months | PUT /agreements/:id validates end_date ≥ start_date + 90 days. Screen 2 blocks date selection. | Inline error on Screen 2. 422 on API. |
| Tenant option notice: 60 days | option_deadline cron fires push 60 days before end_date. | Missing notice documented in audit log. |
| Landlord option notice: 90 days | option_deadline cron fires push 90 days before end_date. | Missing notice documented in audit log. |
| Urgent repair: 3-day window | legal_deadline = opened_at + 3 days. Breach cron runs hourly. | Tenant deduction right unlocked on breach. |
| Ordinary repair: 30-day window | legal_deadline = opened_at + 30 days. Breach cron runs hourly. | Tenant deduction right unlocked on breach. |

# 8. Open Questions & Decisions Required

| Payment Gateway | Which clearinghouse will process rent payments in Israel? (Tranzila, Cardcom, Grow?) This affects payment_ledger.status confirmation flow and bank reconciliation. |
| --- | --- |
| CBS API Endpoint | The exact CBS series code for the housing CPI index must be confirmed with an Israeli CPI specialist before the cron job is finalized. |
| Lease Duration > 12 Months | The current ledger generator hardcodes 12 rows. If leases can exceed 12 months, the loop must be driven by end_date − start_date. |
| Check-Out Flow | The CHECK_OUT protocol_evidence flow and diff comparison UI (CLEAN vs DAMAGED condition_tag) is scoped but not detailed in this plan. Requires a separate design sprint. |
| Guarantor OTP | Guarantor signing flow needs OTP delivery to guarantor's phone and signature_hash generation. Not detailed here — recommend Phase 3.5. |
| Persona Production Account | Free tier covers 500 verifications/month. Confirm monthly projected volume before launch. If >500, paid tier pricing must be factored into unit economics. |

# 9. Appendix: Confirmed Tech Stack

| Layer | Technology | Key Packages / Notes |
| --- | --- | --- |
| Backend API | Node.js + Express | Knex (migrations), uuid, node-cron, axios (CBS API), nodemailer / expo-server-sdk (push) |
| Database | PostgreSQL | ENUM types for status fields, POINT type for gps_coordinates, JSONB for habitability_declaration |
| Authentication | JWT (jsonwebtoken) | Short expiry access tokens + refresh token rotation. Role embedded in payload. |
| File Storage | AWS S3 or GCP Cloud Storage | Presigned URL pattern. Lambda/Cloud Function for watermarking. 30-day TTL on raw KYC images. |
| PDF Generation | pdf-lib or Puppeteer | Template HTML rendered to PDF on SIGN event. SHA-256 hash stored immutably. |
| KYC Provider | Persona (free tier) | 500 verifications/month. react-native-persona SDK on frontend. Webhook receiver on backend. |
| Push Notifications | Expo Push Notification Service | expo-server-sdk on backend. expo-notifications on mobile. Token stored per user in DB. |
| Mobile Framework | React Native + Expo | expo-camera (geofenced check-in). React Navigation (wizard + guards). Expo SecureStore (JWT). |
| CPI Data Source | Israel Central Bureau of Statistics API | Called on the 16th of each month at 02:00 AM via node-cron. |
| CI/CD | GitHub Actions (or equivalent) | Run migrations, unit tests, integration tests on every PR. Expo EAS Build for mobile. |

—  End of Document  —